## Slide 1: ZanHotel-Ajira Portal Project
Prepared by: Gidion Gidion
Organization: Nyota Tech Hub
Date: August 2025

## Slide 2: Introduction & Background
ZanHotel-Ajira Portal is a digital platform.
Connects hotels with job seekers in Zanzibar.
Streamlines recruitment and job applications.

## Slide 3: Problem Statement
No centralized platform for hotel job listings.
use Friends, Staffs and Social Medias to Post job Vacancy
Manual applications are inefficient.
Difficult to track applications and feedback.

## Slide 4: System Objectives
Enable hotel job posting and user registration.
Allow CV upload and application tracking.
Admin tools for monitoring and moderation.

## Slide 5: Proposed Solution
Web portal and mobile Application with secure logins.
Separate dashboards for hotels and users.
Admin interface for system management.

## Slide 6: Target User
Hotels.
Job Seekers in Zanzibar.
Commission of Tourism.

## Slide 7: System Architecture
Frontend: ReactJS.
Backend: Django REST Framework.
Database: PostgreSQL or SQLite.
Authentication: Token-based (JWT).

## Slide 8: Budgeting and Cost
Domain & Hosting: $900/year. AWS
Development Tools: $0 (Open Source).
Miscellaneous: $50.
Total Estimated Cost: $950.

## Slide 9: Risk & Mitigation Strategies
Data breach - Use HTTPS and JWT.
Encrypts all data between users and servers.
Use free certificates from AWS ACM.
User misuse - Admin moderation Prevent brute-force attacks (e.g., 5 login attempts/minute). Track edits/deletions (e.g., Django Auditlog)..
Downtime - Reliable hosting eg. AWS Use multi-AZ RDS (99.95% uptime) + EC2 auto-scaling, Backup

## Slide 10: Expected Outcomes
Simplified job application process.
Better hotel-applicant communication.
Efficient job data management.

## Slide 11: Timeline
Sprint 1 | Week 1 | Hotel registration, login, and job posting
Sprint 2 | Week 2 | User registration, job viewing, and job application
Sprint 3 | Week 3 | Hotel application viewing and admin approval process
Sprint 4 | Week 4 | Complaints, ethics training, and job removal
Sprint 5 | Week 5 | Admin dashboard and email notification integration

## Slide 12: Conclusion
ZanHotel-Ajira will revolutionize hospitality hiring.
A reliable, accessible job platform for Zanzibar.